1to1 : A booking system for my sister’s business

For this project I will be taking a TDD approach utilizing the scrum for one framework.

Product backlog

| As a | I need | So that |
| --- | --- | --- |
| Business owner | The app to be secure | My data is safe |
| Business owner | To be able to CRUD clients to a database | I can manage my bookings |

Daily scrum 18/01/2020

Today I will plan my first sprint, then start on developing it

Sprint planning 18/01/2020

Sprint duration 1 week to end 25/01/2020

- The system needs an authentication system.

- It will be private, so signup is not necessary

- I will generated some sort of encrypted key and use it for logging in

Wireframe of the auth screen					Mobile wireframe

Component planning

Logo – Has a logo image and nothing else

Login Input box – An input field which dispatches a login action to the api

-props enterKeyHandler : a function

Image Decoration – An image and nothing else

Authentication screen – A container for all the above

Sprint

Part 1a – Write unit tests for components

Part 1b – Write enough code to make the unit tests pass

Sprint release

Retrospective